## Slide 1: “Learning ASSURANCE” FOR EMBEDDED SAFETY-CRITICAL APPLICATIONS
DSTI – [DS] Project PROGRESS STATUS REPORT – JAN 2021
Adeline VIEUSSE – 31-January-2021

## Slide 2: PROJECT OBJECTIVES
Project Objective - To “mimic” the design, development and verification phases of a safety-critical embedded machine learning software based on the preliminary guidance material issued by EASA.
“Mission requirements” - To detect a “runway” (presence and coordinates), define its centre line and align the vehicle on the runway axis.
Based on the above, 3 main sub-objectives can be defined:
  Develop the ML model(s) for the runway detection (presence and coordinates)
  Transfer the model onto an inference platform (taking into account specific hardware and software constraints)
  Demonstrate compliance to “learning assurance” requirements

## Slide 3: PROJECT DETAILED SCOPE
In-scope
  Software development
  Design assurance for Machine Learning Software
  Machine Learning for runway presence prediction and location information
  Non-adaptative deterministic system
Out-of-scope
  Hardware development
  Design assurance for “Classical” Software
  Machine Learning for end-to-end guidance
  Adaptative non-deterministic system
  Security concerns
  Tools and development environment (hardware and software) qualification

## Slide 4: HIGH LEVEL ARCHITECTURE
CAMERA
TRACKING/ FILTERING
GUIDANCE
NN PROCESSING
NN MONITORING
Images
Detection: corners + uncertainty
Runway presence likelihood
+ corners coordinates

## Slide 5: PROGRESS STATUS
Actions completed in December 2020-January 2021
  Project scope and detailed outline finalised (see previous slides and link).
  COTS Robot (Waveshare Jetbot) selected and preliminary testing performed.
  “Learning Assurance” requirements identified (see link).
  High-level architecture defined (see previous slide).
Actions completed in February 2021
  Data collection started
    Annotation tool (LabelMe) selected and tested on dummy data
    Dummy test dataset generated (COCO Dataset format)

## Slide 6: PROGRESS STATUS
Upcoming steps (March 2021)
  Data collection finalisation:
    Final COCO dataset format (annotations = “runway” corners coordinates + flag = runway presence/absence) still to be defined
    Pictures to be taken and annotation to be completed
  Preliminary model definition:
    Key elements of the training algorithm selection
    Verification metrics definition

## Slide 7: REFERENCES
“Artificial Intelligence Roadmap – A human-centric approach to Ai in Aviation”, EASA Report (link)
“Concepts of Design Assurance for Neural Networks (CoDANN)”, EASA AI Task Force and Daedalean AG (link)